# Project Development Timeline Estimation

Estimated delivery timeline: 18–19 working days.
This estimate assumes finalized requirements, existing UI/designs, and no major scope changes during development.

## Module-wise Estimation

| Module | Short Description | Estimated Days |
| --- | --- | --- |
| Authentication | Backend for Login, Signup, Forgot Password, Email Verification and JWT authentication. | 2 |
| Admin Assessment | Create, manage and configure assessments. | 2 |
| Bulk Upload Questions | Upload assessment questions using Excel with validation. | 1 |
| Student Assessment | Attempt assessments with submission and evaluation flow. | 2 |
| Assessment Results | View student results and evaluate performance. | 1.5 |
| Bulk Download & Delete | Export student results to Excel and perform bulk deletion. | 0.5 |
| Project Categories | Create and manage project categories. | 0.5 |
| Students Management | View student list, domain, level and basic information. | 1 |
| Dashboard | Display total students, projects and assessments. | 0.5 |
| Student Projects | View and access project-related features. | 2 |
| Dockerization | Containerize frontend, backend and database. | 1 |
| Testing & Bug Fixes | Integration testing, validation and issue resolution. | 2 |
| Deployment | Production deployment and configuration. | 2 |
| Post deployment testing | - | 1 |

## Assumptions

No major scope changes during implementation.

## Summary

Total Estimated Timeline: 18–19 Working Days
Risk Level: High (Aggressive Schedule)
Recommended only when requirements remain stable and approvals are provided promptly.